**Project plan for Egg Int.**

Objectives:

* Revolutionize the world
* Provide a way of transaction between client and project manager
* Provide background information and for products
* Allow people to order online
* Earn revenue
* Help people who are in need

Target Audience:

* People who want a change in everyday life
* 20-30 years old
* Entrepreneurs
* Rich people
* Heads of companies

Site Type:

Business (client hopes to receive information from the website, purchase products and be able to contact project manager at any time to enquire and receive updates)

Budget:

5000$

Timeline:

|  |  |  |
| --- | --- | --- |
| Milestone | Date (dd-mm-yy) | Who’s Responsible |
| Submit project plan for approval | 4-5-18 | Project manager |
| First draft site published to testing server | 18-5-18 | Project manager |
| Create questionnaires for client | 22-6-18 | Project manager |
| Create host website | 29-6-18 | Project manager |
| Client feedback in survey | 6-7-18 | Cornelius Ang |
| Incorporate changes from survey and recommendations | 13-7-18 | Project manager |
| Inquire more questions to the client on how to improve | 13-7-18 | Project manager |
| Final client feedback in survey | 20-7-18 | Cornelius Ang |
| Final incorporations applied from second survey | 27-7-18 | Project manager |
| Final sign-off by client | 3-8-18 | Cornelius Ang |
| Site goes live | 3-8-18 | Project manager |

Client Contact Info:

Cornelius Ang

Egg Integration

50 Raffles Pl #22-01,

048623, Singapore